ERP Final System Implementation Specification

Phase-by-phase development blueprint aligned with the final target system

Prepared for planning, architecture, and AI-agent implementation handoff

System objective: start with a very simple merchant-friendly ERP for the Syrian market and expand toward a full modular ERP with advanced accounting, branches, serials, manufacturing, distribution, POS, banking, approvals, and AI analytics.

# 1. Product Positioning

The product starts as a simple cloud ERP for small merchants. The MVP focuses on products, stock, invoices, receipts, payments, and approximate business visibility. The architecture must remain expandable so the final system can support advanced ERP modules without replacing the core.

# 2. Final Target System

Small-business friendly operational UX from the first release.

Modular backend with clear domain boundaries.

Deterministic stock and accounting core.

AI assistant available from the early releases as a read-only business intelligence interface.

Scalable roadmap toward branches, multi-currency, serials, manufacturing, distribution, POS, banking, approval workflows, and advanced AI insights.

# 3. Release Map

| Release | Primary Goal | Main Domains | AI Scope |
| --- | --- | --- | --- |
| Phase 1 - MVP | Usable merchant ERP | Catalog, parties, warehouses, invoices, payments, stock, reports | Read-only chat over ERP data |
| Phase 2 - v1.1 | Operational hardening | Returns, attachments, alerts, deeper audit | More business summaries and issue detection |
| Phase 3 - v1.2 | Commercial and financial depth | Pricing, transfers, expense structure | Profit and stock explanation |
| Phase 4 - v2.0 | Structured ERP growth | Branches, multi-currency, serials, permissions, cost centers | Pattern and shortage analysis |
| Phase 5 - Advanced ERP | Full business platform | Manufacturing, distribution, POS, banking, approvals | Operational optimization suggestions |
| Phase 6 - Advanced AI | Smart ERP layer | Forecasting, OCR, recommendations, saved insights | Predictive and assisted workflows |

# 4. Global Rules for All Phases

All business-critical documents must support statuses at least equivalent to draft, posted, and cancelled.

Stock movements are the source of truth for inventory history; stock balances are a current-state projection for fast reads.

Posting logic must run inside database transactions.

AI must not create, update, delete, post, or cancel business records in the early phases.

The MVP UI should hide accounting complexity, even if the backend already stores journal data.

Every new release must preserve compatibility with the final system roadmap.

# Phase 1 - MVP

Deliver the smallest fully usable ERP for a simple merchant, with AI chat able to read ERP data and answer business questions.

## Subphases and entity scope

### Phase 1A - Core Setup

| Entities | Implementation Focus | Main UI / Output |
| --- | --- | --- |
| tenants app_users roles user_roles currencies fiscal_periods document_sequences | Create company workspace and users Support login and baseline authorization Support document numbering and fiscal setup | Tenant setup User management Basic settings |

### Phase notes:

One company can start operating inside the system.

Document sequences can generate invoice and payment numbers.

### Phase 1B - Product Catalog

| Entities | Implementation Focus | Main UI / Output |
| --- | --- | --- |
| item_categories units items | Create basic merchant product master data Keep product model intentionally simple for early adoption | Product list Product form Category and unit management |

### Phase notes:

Products can be used in warehouse and invoice flows.

Do not add advanced pricing, serials, or multiple UOM logic yet.

### Phase 1C - Parties and Warehouses

| Entities | Implementation Focus | Main UI / Output |
| --- | --- | --- |
| parties warehouses warehouse_items stock_balances stock_movements | Create customers and suppliers Create warehouses Establish inventory ledger and current balances | Customers Suppliers Warehouses Inventory overview |

### Phase notes:

stock_movements is authoritative history.

stock_balances is updated from movement posting logic.

### Phase 1D - Opening Balances and Documents

| Entities | Implementation Focus | Main UI / Output |
| --- | --- | --- |
| invoice_types invoices invoice_lines | Create purchase and sales invoices Increase or decrease stock through posting Establish receivables and payables baseline through invoices | Sales invoice Purchase invoice Invoice history |

### Phase notes:

Start with sales and purchase documents only.

Returns can be deferred to v1.1.

### Phase 1E - Cash and Accounting Core

| Entities | Implementation Focus | Main UI / Output |
| --- | --- | --- |
| cashboxes payments payment_allocations chart_of_accounts journal_entries journal_lines | Register receipts, payments, and expenses Allocate payments against invoices Store accounting impact for future expansion | Cashboxes Payments Customer statement Supplier statement |

### Phase notes:

The UI can stay simple while journals remain in the backend.

Use a minimal chart of accounts suitable for a small merchant.

### Phase 1F - Inventory Count, Reports, and AI

| Entities | Implementation Focus | Main UI / Output |
| --- | --- | --- |
| stock_counts stock_count_lines audit_logs ai_chat_sessions ai_chat_messages | Count real inventory and post adjustments Expose basic reports and dashboard KPIs Enable AI chat over ERP data | Stock count Dashboard Reports AI assistant |

### Phase notes:

AI is read-only in MVP.

Audit logs should record critical actions on invoices, payments, and stock adjustments.

## Out of scope for MVP

Manufacturing

Distribution

Branches

Serial numbers

Multi-currency operations

Advanced pricing

Approval workflows

POS

Bank reconciliation

Advanced tax engine

# Phase 2 - v1.1

Harden daily operations and add the first missing operational features without making the system heavy.

## Entities added in this release

files

file_links

ai_query_logs

Extended invoices: source_invoice_id, return_reason

Extended invoice_lines: source_invoice_line_id

Extended warehouse_items: reorder_level, reorder_qty, min_qty, max_qty

## Expected deliverables

Sales returns and purchase returns linked to original documents

Attachments for products, invoices, and parties

Low-stock and reorder support

Richer audit and AI query traceability

Improved report set and operational dashboard

## Main pages or surfaces

Return invoices

Attachments in product and invoice pages

Low stock view

Improved dashboard and report pages

## Key implementation rules

Returns must reverse both stock and financial effects correctly.

AI may summarize overdue customers, top products, and stock risks, but remains read-only.

# Phase 3 - v1.2

Add commercial depth and more structured financial visibility while staying within small-business complexity limits.

## Entities added in this release

price_lists

item_prices

stock_transfers

stock_transfer_lines

expense_categories

## Expected deliverables

Wholesale and retail pricing support

Warehouse transfer workflow separate from direct sales/purchase documents

Expense categorization and improved profit analysis

More precise warehouse and product profitability reports

## Main pages or surfaces

Price lists

Warehouse transfers

Expense categories

Improved margin reports

## Key implementation rules

Transfers should not be simulated as ad-hoc sales or purchases once dedicated transfer documents exist.

AI can explain profit changes and stock changes using sales, COGS, expenses, and transfer history.

# Phase 4 - v2.0

Evolve into a more complete ERP for structured businesses with multiple locations and more advanced controls.

## Entities added in this release

branches

exchange_rates

serial_numbers

invoice_line_serials

permissions

role_permissions

cost_centers

## Expected deliverables

Branch-aware operations and reporting

Multi-currency support with exchange rates

Serial tracking for suitable product classes

Permission model beyond simple roles

Cost center support for richer accounting and analysis

## Main pages or surfaces

Branches

Currency and exchange rates

Serial tracking pages

Role permissions

Cost center pages

## Key implementation rules

branch_id should be introduced to key operational entities such as users, warehouses, invoices, payments, cashboxes, and journal entries.

Serial rules must integrate with invoice lines and stock movement posting.

# Phase 5 - Advanced ERP

Add deeper ERP modules required by larger trade, retail, and light industrial businesses.

## Entities added in this release

production_models

production_model_lines

production_orders

production_order_lines

distribution_groups

distributors

customer_routes

pos_sessions

pos_sales

pos_sale_lines

pos_payments

bank_accounts

bank_transactions

bank_reconciliations

approval_workflows

approval_steps

approval_requests

## Expected deliverables

Manufacturing model and production order flow

Distribution and route planning

POS workflows for retail operations

Banking and reconciliation baseline

Approval workflows for sensitive operations

## Main pages or surfaces

BOM and production orders

Distribution routes

POS console

Bank transactions

Approval inbox

## Key implementation rules

Manufacturing must integrate with stock and accounting, not operate as an isolated module.

Approval workflows must sit on top of document lifecycle rather than replacing document status rules.

# Phase 6 - Advanced AI

Move from read-only AI summaries to a smart ERP intelligence layer with prediction, extraction, and recommendations.

## Entities added in this release

ai_saved_prompts

ai_insight_snapshots

ai_recommendations

forecast_runs

forecast_results

document_extractions

extraction_reviews

## Expected deliverables

Saved AI prompts and reusable insight workflows

Forecasting runs for demand or stock shortage analysis

Recommendation storage for reorder and commercial suggestions

OCR and structured extraction review pipeline

## Main pages or surfaces

AI saved views

Forecast results

Recommendation center

Document extraction review

## Key implementation rules

Even in advanced phases, autonomous AI write-back should be introduced very carefully and only through controlled workflows.

Recommendations should remain explainable and traceable.

# Domain-to-Entity Map of the Final System

| Domain | Entities |
| --- | --- |
| Core / Access | tenants, app_users, roles, user_roles, permissions, role_permissions |
| Accounting | chart_of_accounts, journal_entries, journal_lines, cost_centers |
| Reference Data | currencies, exchange_rates, fiscal_periods, document_sequences |
| Catalog | item_categories, units, items, price_lists, item_prices, serial_numbers |
| Parties | parties, distributors, distribution_groups, customer_routes |
| Warehousing | warehouses, warehouse_items, stock_balances, stock_movements, stock_counts, stock_count_lines, stock_transfers, stock_transfer_lines |
| Commercial Documents | invoice_types, invoices, invoice_lines, payment_allocations, returns links |
| Cash / Banking | cashboxes, payments, bank_accounts, bank_transactions, bank_reconciliations |
| Branches | branches plus branch_id on operational entities |
| Manufacturing | production_models, production_model_lines, production_orders, production_order_lines |
| POS | pos_sessions, pos_sales, pos_sale_lines, pos_payments |
| Files / Audit | files, file_links, audit_logs |
| AI | ai_chat_sessions, ai_chat_messages, ai_query_logs, ai_saved_prompts, ai_insight_snapshots, ai_recommendations, forecast_runs, forecast_results, document_extractions, extraction_reviews |
| Approvals | approval_workflows, approval_steps, approval_requests |

# Implementation order recommendation

Stabilize Phase 1 before broadening horizontal scope.

Do not bring in branches, serials, or manufacturing before invoices, payments, and stock are stable.

Keep AI read-only in early releases and build trust through correctness first.

Every new entity introduced in later releases should be attached to existing lifecycle, posting, and audit rules.